ProxiAlert Milestones

Week 09:

* MainActivity button that links to AddTaskActivity
* ListView of Tasks appear on MainView
* Form on the AddTaskActivity
* Sending notifications (doesn’t need to make sound or send at correct time)
* Link AddTaskActivity form to database

Week 11:

* Notifications send at correct time and makes sound (optionally makes sound with the user’s voice)
* Beta Version Complete
* User testing - we would want to start the testing of the Beta version so that we are able to fix all the bugs before the final release (week 13).
* Connect to Vtiger CRM (if time permits)

Week 13:

* Add any additional features requested from Beta Testing
* Repair bugs found in Beta version
* ProxiAlert App is ready to be published in Google Play Store.